# VOX Development Roadmap

Discord-Level Platform - Full Step-by-Step Guide

By: Zuhair Ahmed

# CURRENT STATE

## What's Working

✅ Backend:
• User auth (register, login, logout)
• JWT tokens & refresh
• 2FA (TOTP)
• Servers (create, join, leave)
• Channels (text, voice)
• Messages with reactions & threads
• Direct Messages (DMs)
• Friends system
• Real-time WebSocket (Socket.io)
• Voice chat (WebRTC)
• File uploads
• Rate limiting & security
• Redis caching & pub/sub
• Admin panel API

✅ Frontend:
• Login/Register UI
• Server sidebar & channels
• Message list with real-time updates
• Voice channel UI
• DM conversations
• Friends list
• User profiles
• Admin dashboard

✅ Desktop:
• Electron app for Windows
• Frameless window with custom titlebar
• System tray integration
• Global shortcut (Ctrl+Shift+V)

✅ Mobile:
• React Native app
• Auth screens
• Server & channel list
• Messaging
• Voice chat

# PHASE 1: POLISH & BUG FIXES

## Week 1

## 1.1 User Experience Fixes

• Empty states — Show helpful UI when no servers/channels/messages
• Loading states — Skeleton loaders for channels, messages, users
• Error handling — Toast notifications for network errors
• Offline mode — Cache data locally, show offline indicator
• Connection recovery — Auto-reconnect WebSocket

## 1.2 Message Features

• Message editing — Show "edited" tag
• Message reactions — Proper emoji picker
• Reply threads — Thread sidebar
• Message search — Full-text search in channels
• Pinned messages — Per-channel pin list
• Slow mode — Channel-level rate limiting
• Slash commands — /giphy, /poll, /nickname

# PHASE 2: SERVER & ROLE SYSTEM

## Week 2

## 2.1 Roles & Permissions

• Role hierarchy — Roles ordered by priority
• Permission system:
  - View channels
  - Send messages
  - Manage messages
  - Kick members
  - Ban members
  - Manage roles
  - Manage channels
  - Manage server
  - Administrator (full access)
• Role colors — Custom color per role
• Role icons — Badge icons
• @everyone / @here — Mention everyone

## 2.2 Server Management

• Server settings — Name, icon, banner, description
• Server insights — Member count, message count
• Server audit log — Track all admin actions
• Server templates — Save/load configurations

## 2.3 Channel Management

• Channel categories — Collapsible groups
• Channel permissions — Per-channel role overrides
• Channel lock — Prevent new members

# PHASE 3: COMMUNICATION FEATURES

## Week 3

## 3.1 Rich Messaging

• Markdown support — Bold, italic, code blocks
• Embeds — Rich link previews (YouTube, Twitter)
• Polls — Create polls with multiple options
• Scheduled messages — Send at specific time
• Message threads — Start threads from any message
• Forum channels — Topic-based discussions

## 3.2 Video Chat

• Video calls — 1-on-1 and group video
• Screen sharing — Share screen in voice channels
• Video quality settings — 720p, 1080p options
• Picture-in-picture — Floating video window

# PHASE 4: SOCIAL & DISCOVERY

## Week 4

## 4.1 Friends & Social

• Friend requests — Accept/decline
• Block system — Block users
• Activity status — "Playing X"
• Custom status — Status message
• User notes — Add notes about users
• Read receipts — Show when read
• Typing indicators — Real-time typing

## 4.2 Server Discovery

• Public servers — List servers anyone can join
• Server categories — Gaming, tech, art
• Server search — Search by name
• Invite system — Generate/manage links

# PHASE 5: MODERATION & SAFETY

## Week 5

## 5.1 Moderation Tools

• Auto-moderation — Filter bad words
• Anti-spam — Detect and auto-ban
• Mod logs — Detailed logging
• Quick moderation — Kick/ban with reason
• Strike system — Track violations
• Timeout — Temporary mute
• Slowmode — Channel rate limit

## 5.2 Reporting System

• Report messages — Report inappropriate content
• Report users — Report behavior
• Admin review queue — Mods review reports

## 5.3 Security

• CAPTCHA — Bot prevention
• 2FA enforcement — Require for admin actions
• Login alerts — Notify on new login
• Session management — View/kill sessions

# PHASE 6: NITRO/PREMIUM

## Week 6

## 6.1 Nitro Subscription

• Nitro tiers — Basic ($5) and Nitro Basic ($3)
• Payment integration — Stripe
• Subscription management — Upgrade, cancel
• Server boost — Boost servers for perks

## 6.2 Nitro Features

• HD video streaming
• Custom avatar frames
• Profile themes
• Custom emoji everywhere
• Higher upload limit (100MB)
• Server boosts (up to 30 levels)

# PHASE 7: AUTOMATION & BOTS

## Week 7

## 7.1 Bot System

• Bot API — Public API for developers
• Bot verification — Verified badges
• Bot commands — Slash commands
• Webhook support — Send as bots

## 7.2 Built-in Bots

• Moderation bot
• Music bot
• Reminder bot
• Poll bot
• Welcome bot

# PHASE 8: MOBILE POLISH

## Week 8

## 8.1 Mobile Features

• Push notifications — FCM (Android), APNs (iOS)
• Background sync — Real-time message sync
• Offline support — Cache messages
• Video calls — FaceTime-style video

## 8.2 Mobile UI/UX

• Gesture navigation — Swipe to navigate
• Haptic feedback — Vibration
• Dark mode — Full dark theme
• Accessibility — VoiceOver/TalkBack

# PHASE 9: DEVOPS & SCALING

## Week 9

## 9.1 Deployment

• CI/CD pipeline — GitHub Actions
• Staging environment
• Database migrations — Zero-downtime
• Redis cluster
• CDN setup — CloudFlare
• Load balancing

## 9.2 Monitoring

• Error tracking — Sentry
• Performance monitoring — APM
• Uptime monitoring — Status page
• Metrics dashboard — Grafana

# PHASE 10: DOCUMENTATION & LAUNCH

## Week 10

## 10.1 Documentation

• API docs — Swagger/OpenAPI
• Developer docs — Bot API
• User guide
• Admin guide
• Video tutorials

## 10.2 Launch

• Landing page
• Social media — Twitter, Discord
• App Store — iOS
• Google Play — Android
• Product Hunt campaign

# QUICK WINS (Do First)

## These take 1-4 hours each and make VOX feel complete:

1. Message reactions — 2 hours
2. Typing indicators — 1 hour
3. Empty states — 3 hours
4. Loading skeletons — 2 hours
5. Error toasts — 1 hour
6. Message search — 4 hours
7. Custom status — 2 hours
8. Role colors — 1 hour

# PRIORITY CHECKLIST

## MUST HAVE (MVP)

✅ Already Done:
• User auth (register, login, logout)
• JWT tokens & refresh
• Servers (create, join, leave)
• Channels (text, voice)
• Messages (send, receive, real-time)
• DMs (private messages)
• Friends (add, remove)
• Voice chat (WebRTC)
• File uploads
• WebSocket real-time

📋 Still Needed:
• Loading states
• Error handling
• Empty states
• Message search
• Role permissions
• Server settings
• Basic moderation (kick, ban)
• Mobile push notifications

## SHOULD HAVE (Beta)

• Role hierarchy & permissions
• Channel categories
• Message reactions
• Message threads
• Typing indicators
• Read receipts
• Custom status
• Server insights
• Audit log
• Slowmode
• 2FA enforcement

## NICE TO HAVE (v1.0)

• Video calls
• Screen sharing
• Polls
• Slash commands
• Forum channels
• Stage channels
• Nitro subscription
• Bot system
• Public server discovery

# TECH STACK REFERENCE

## Backend

• Runtime: Node.js 20+
• Framework: Express.js
• Database: PostgreSQL (Prisma ORM)
• Cache/PubSub: Redis (Upstash)
• Real-time: Socket.io
• Voice: WebRTC (simple-peer)
• Auth: JWT + bcrypt + TOTP

## Frontend (Web)

• Framework: React 18+
• Build Tool: Vite
• State: Zustand
• Styling: Tailwind CSS

## Mobile

• Framework: React Native (Expo)
• State: Zustand
• Voice: React Native WebRTC

## Desktop

• Framework: Electron
• Build: electron-builder

# WEEKLY MILESTONES

Week 1: Polish (loading, errors, empty states, search)
Week 2: Roles & Permissions (role system, server settings)
Week 3: Communication (reactions, threads, typing)
Week 4: Social (friend activity, custom status, discovery)
Week 5: Moderation (auto-mod, reporting, audit log)
Week 6: Video & Nitro (video calls, screen sharing, nitro)
Week 7: Bots & API (bot system, webhooks)
Week 8: Mobile (push notifications, offline)
Week 9: DevOps (CI/CD, monitoring)
Week 10: Launch (landing page, App Store)

# COMMON PITFALLS

1. Don't over-engineer — Start simple, add later
2. Don't skip error handling — Users hate silent failures
3. Don't forget mobile — Test on real devices
4. Don't ignore performance — Lazy load, paginate, cache
5. Don't skip tests — At least basic API tests
6. Don't forget security — Validate all inputs

# FINAL CHECKLIST BEFORE LAUNCH

• All core features working
• No console errors
• Mobile responsive
• Realistic test data
• Performance acceptable (< 3s load)
• SSL certificates valid
• Terms of service
• Privacy policy
• Cookie consent
• Contact/support info
• Status page
• Backup strategy
• Monitoring active
• Error alerts working

Remember: Discord took 5+ years to get where they are. Ship incrementally, get feedback, iterate fast!